# 1.Modules to be implemented:

### User Authentication and Submission Options

Anonymous or user-linked complaint creation.

### Complaint Management

Category-wise input, priority selection, file uploads.

### Status Tracking and Timeline

Track resolution stages and admin comments.

### Escalation and Admin Panel

Escalate unresolved cases, admin assignment.

### Reports and Analytics

Visual dashboards and CSV exports.

# Week-wise module implementation and high-level requirements:

## Milestone 1: Weeks 1–2

Module: Login and Complaint Input

### Choose Public or Anonymous Mode:

  - Users can submit complaints anonymously or by logging into their account.

  - Anonymous complaints limit tracking but maintain user privacy.

### Submit a Complaint with Optional Media:

  - Complaint form includes fields for category, description, and urgency.

  - Users can upload images or documents as supporting evidence.

## Milestone 2: Weeks 3–4

Module: Complaint Status System

### Status: New → Under Review → Resolved:

  - Complaints follow a clear, trackable status flow.

  - Status changes are managed by admins based on progress.

### Timeline of Updates:

  - Users can view a chronological log of all status changes.

  - Each update includes timestamps and admin comments (if any).

## Milestone 3: Week 5

Module: Admin Dashboard

### Assign, Update, Resolve Complaints:

  - Admins can assign complaints to staff and update their status.

  - Complaints can be marked as resolved once addressed.

### Add Internal Notes and Reply to Users:

  - Admins can add private notes visible only to staff.

  - Public replies can be sent to inform users about progress.

## Milestone 4: Weeks 6–7

Module: Escalation Logic

### Escalate Unresolved Complaints to Higher Authority:

  - Complaints that remain unresolved beyond a set time are escalated.

  - Escalated cases are forwarded to senior admins or designated authorities.

### Notify Relevant Parties:

  - Users and responsible admins are notified of the escalation.

  - Notifications are sent via email or in-app alerts.

## Milestone 5: Week 8

Module: Reports and Export

### Generate Reports on Complaint Trends:

  - Visual dashboards show trends by category, status, and time.

  - Helps admins monitor performance and recurring issues.

### Export Summaries in CSV/PDF:

  - Complaint data can be exported in CSV or PDF formats.

  - Useful for audits, reviews, and external reporting.

- Workflow diagram:

- Schema diagram: